LibreOffice Release Process
Petr Mladek
Release Engineer
SUSE

---
Content
- who makes it happen
- why time based release
- from one build to the release cycle
- challenges

---
Who Makes it Happen

---
Marketing
Teams and Collaboration
IRC
Mailing list
Development
TDF/Wiki
Documentation
L10n
Bugzilla
Marketing
GIT
Pootle
Users
QA
Tinderbox
Daily
Build
Beta/RC
Build
Last RC
==
 Final

---
Why Time Based Release

---
Time Based Release
- predictable releases
  - every month vs. long delay
  - synchronization with other projects
- enforces discipline and reduces stress
  - missed train
  - next one is close
- makes happy enthusiasts and conservative users
  - get what you expect
  - use what you want

---
From One Build to the Release Cycle

---
One Build
- commit deadline (Monday)
  - volunteers working over the weekend; changed minds
- review pending fixes (Monday, Tuesday)
- tag (Tuesday)
- build for Windows, Linux, Mac (Tuesday to Thursday)
  - one day is enough when no problems appear
- upload to pre-prerelease ftp (Wednesday or Thursday)
- upload to mirrors (Thusday or Friday)
- announce (Thursday or Friday)

---
One Release – part A
- free development
  - features
  - more complicated or less annoying bugs
  - code clean up
- feature freeze
  - no big changes after this point
  - modify strings only when important
- beta phase (branch libreoffice-x-y)
  - bugfixing without review
  - late features need two approvals with different affiliation

---
One Release – part B
- hard string freeze
- rc phase
  - fixes need one review
- final stabilization phase
  - branch libreoffice-x-y-0
  - only super safe (translation) fixes; need 3 reviewers
  - must not trigger another long testing round
- last rc build == x.y.0 release
- bug fix releases
  - like rc + final stabilisation phases
  - every month in the beginning until stable; less frequent laster

---
Release cycle

---
Challenges

---
Challenges
- balance work on features and bugs
- sell your great work; mention features in wiki
- keep daily builds available and usable; test them
- more test automatization
- more release build automatization

---
Keep the great work
Improve LibreOffice
Have fun