# Some Data concerning Regression Handling
## Facts
Update 2011-December-25
### Situation for 3.4
- With 3.4 we got 116 regressions compared to 3.3, 15 unfixed ones were known when 3.4.0 became released.
- Until now more than 70 ones have been fixed
  - 9 ones for master, not for 3.4
- You can argue that 495 3.3 Bugs fixed for 3.4 (at least 20 of them for Master) are good progress (I did not check fixes until 3.5), but there are remaining 60 ugly regressions compared to 3.3
### Situation for 3.5
- For upcoming 3.5 we now have less than 25 known new (possibly) unfixed regressions to 3.3 and/or 3.4 reported for Version „Master“, that means 40 unfixed 3.4 regressions will have to be added so that we get a total amount of 65 unfixed regressions in 3.5 Beta.
  - Please keep in mind that there might be until 157 Candidates for Regression, tests have to be proceeded to sort out bugs that have been reported with Version “Master”, but appeared in 3.4 branch, and others that are no regression. Further information concerning these tests you find here.
- Lots of regressions have been fixed, see charts and links on following pages
- We hear lots of general criticism, but it seems nobody wants to tell us his concrete regression problems? I believe the discussion is a little unfair
### Success Regression Fixing

Fixes January … March 2011 (2 ones)	Fixes April … June 2011 (34 ones)

Fixes July … September 2011 (34 ones)	Fixes October … December-15 2011 (111 ones)

Thank you for your attention!